## Slide 1
Sub Heading
And Date
PROJECT MANAGEMENT IN PRACTICE
Lecture No: 13 Week: 7
Project Risk Management
Vispi Shroff

## Slide 2: Recap
Importance of Risk
Overview of the Risk Management Process
Planning Risk Management
Identifying Risks

## Slide 3: Today’s Topics & Learning Outcomes
Quantitative Risk Analysis
Qualitative Risk Analysis
Risk Response Planning Strategies
Monitoring & Controlling Risk

## Slide 4: Risk Register
Main output from Risk Identification processes
A risk register is:
  - A document that contains the results of various risk management processes and that is often displayed in a table or spreadsheet format
  - A tool for documenting potential risk events and related information
Risk Register Contents
  ID No, Name, Description, Category, Root Cause, Triggers (indicators or symptoms of a risk event occurring), Potential Responses, Risk Owner, Probability, Impact & Status

## Slide 5: Qualitative Risk Assessment
- Assess the likelihood and impact of identified risks to determine their magnitude and priority
- Risk quantification tools and techniques include:
  - Probability/impact matrixes
  - The Top Ten Risk Item Tracking
  - Expert judgment

## Slide 6: Probability Matrices
- A probability/impact matrix or chart lists the relative probability of a risk occurring on one side of a matrix or axis on a chart and the relative impact of the risk occurring on the other
- List the risks and then label each one as high, medium, or low in terms of its probability of occurrence and its impact if it did occur
- Can also calculate risk factors
  - Numbers that represent the overall risk of specific events based on their probability of occurring and the consequences to the project if they do occur

## Slide 7: Probability/Impact Matrix

## Slide 8: Probability/Consequence of Failure Chart

## Slide 9: Top-Ten Risk Item Tracking
- Top Ten Risk Item Tracking is a qualitative risk analysis tool that helps to identify risks and maintain an awareness of risks throughout the life of a project
- Establish a periodic review of the top ten project risk items
- List the current ranking, previous ranking, number of times the risk appears on the list over a period of time, and a summary of progress made in resolving the risk item

## Slide 10: Example

## Slide 11: Quantitative Risk Analysis
- Often follows qualitative risk analysis, but both can be done together
- Large, complex projects involving leading edge technologies often require extensive quantitative risk analysis
- Main techniques include:
  - Decision tree analysis
  - Simulation: Uses a model of a system to analyze expected behavior or performance of a system.
  - Sensitivity analysis

## Slide 12: Decision Tree Analysis

## Slide 13: Sensitivity Analysis
- Sensitivity analysis is a technique used to show the effects of changing one or more variables on an outcome
- For example, many people use it to determine what the monthly payments for a loan will be given different interest rates or periods of the loan, or for determining break-even points based on different assumptions
- Spreadsheet software, such as Excel, is a common tool for performing sensitivity analysis

## Slide 14: Planning Risk Responses
Four main response strategies for
Negative Risks | Positive Risks
Risk avoidance Risk acceptance Risk transference Risk mitigation | Risk exploitation Risk sharing Risk enhancement Risk acceptance

## Slide 15: Monitoring & Controlling Risk
- Involves executing the risk management process to respond to risk events
- Workarounds are unplanned responses to risk events that must be done when there are no contingency plans
- Main outputs of risk monitoring and control are:
  - Risk register updates
  - Organizational process assets updates
  - Change requests
  - Updates to the project management plan and other project documents

## Slide 16: Any Thoughts, Questions, Ideas?

## Slide 17: Reading Materials for the Week
Schwalbe, K., 2007. Information Technology Project Management 5th ed., United States of America: Thomson Course Technology. Chapter 12
PMBOK Guide, Chapter 12

## Slide 18: Conclusions
Good Project Risk Management results
- Unlike crisis management, good project risk management often goes unnoticed
- Well-run projects appear to be almost effortless, but a lot of work goes into running a project well
- Project managers should strive to make their jobs look easy to reflect the results of well-run projects

## Slide 19: References
Schwalbe, K., 2007. Information Technology Project Management 5th ed., United States of America: Thomson Course Technology. Chapter 11
PMBOK Guide, Chapter 11