## Slide 1
Sub Heading
And Date
PROJECT MANAGEMENT IN PRACTICE
Lecture No: Week: 12
PRINCE 2
Vispi Shroff
vispi.shroff@ul.ie

## Slide 2: Today’s Topics & Learning Outcomes
What is PRINCE2 ?
Why PRINCE2 ?
PRINCE2 Methodology
PRINCE2 Process Models

## Slide 3: What is PRINCE2?
PRINCE2 – PRojects IN Controlled Environments
It is a process-based method for effective project management.
Extensively used in the UK, particularly by the UK government.
As a result, tends to be widely used in Irish companies.
Originally created in 1989, PRINCE2 came about in 1996 after contributions from 150 European organisations.

## Slide 4: Key Features of PRINCE2
The key features of PRINCE2 are:
- Its focus on business justification
- A defined organisation structure for the project management team
- Its product-based planning approach
- Its emphasis on dividing the project into manageable and controllable stages
- Its flexibility to be applied at a level appropriate to the project.

## Slide 5: Why PRINCE2?
PRINCE2 provides projects with:
- A controlled and organised start, middle and end
- Regular reviews of progress against plan and against the Business Case flexible decision points
- Automatic management control of any deviations from the plan
- The involvement of management and stakeholders at the right time and place during the project
- Good communication channels between the project, project management, and the rest of the organisation.

## Slide 6: PRINCE2 Methodology
PRINCE2 methodology says that a project should have…
- An organised and controlled start, ie. organise and plan things properly before leaping in;
- An organised and controlled middle, ie. when the project has started, make sure it continues to be organised and controlled;
- An organised and controlled end, ie. when you've got what you want and the project has finished, tidy up the loose ends.

## Slide 11: Any Thoughts, Questions, Ideas?

## Slide 12: Reading Materials for the Week

## Slide 13: Conclusions

## Slide 14: References