## Slide 1
Sub Heading
And Date
PROJECT MANAGEMENT IN PRACTICE
Lecture No: 2 Week:2
Project Lifecycle & Project Management Process Groups
Vispi Shroff

## Slide 2: Recap
What is a Project?
Constraints in a Project
Project Management
  Definition
  Difference between Project & Operations

## Slide 3: Today’s Topics & Learning Outcomes
Project Lifecycle
Project Phases
  Different Approaches
Project Stake Holders
Organizational Culture
Project Management Process Groups
  Initiating
  Planning
  Executing
  Monitoring & Controlling
  Closing

## Slide 4: What are the different Project Phases?
February 18, 1996

## Slide 5: Project Life Cycle
- What about degree of risk & cost of changes over time?

## Slide 6: Project Life Cycle

## Slide 7: Project Phases
Sequential
Overlapping

## Slide 8: Project Management Process Groups
A process is a series of actions directed toward a particular result
Project management can be viewed as a number of interlinked processes
The project management process groups include:
  Initiating processes
  Planning processes
  Executing processes
  Monitoring and controlling processes
  Closing processes

## Slide 9: Process Group – Knowledge Area Mapping

## Slide 10: PG-KA Mapping (Continued)

## Slide 11: PG-KA Mapping Continued

## Slide 12: Activity – If Time Permits…
In groups of 4-5
You have 1 year
You have €100,000
Estimate how much time & money is spent on each of these process groups.

## Slide 13: % of Time Spent on Each Process Group
Spot the Difference…?

## Slide 14: Any Thoughts, Questions, Ideas?
November 9, 2008

## Slide 15: Reading Materials for the Week
PMBOK Guide, Chapter 4 & 5
Schwalbe, Information Technology Project Management, Chapter 4 & 5

## Slide 16: Conclusions
Project Life Cycle
Different Project Phases
Different Process Groups
Process Group to Knowledge Area Mapping
NEXT TIME
- Project Integration Management

## Slide 17: References
PMBOK Guide – Chapters 2 & 3
Schwalbe, K. – Information Technology Project Management – Chapters 3
Dilbert Comics, www.dilbert.com